# Release readiness checklist

UJ028  |  User acceptance test  |  Version 2.0

Provide a final evidence-based release gate covering build quality, automated checks, environment configuration, security, data protection and the critical user journeys.

| Primary tester | Release owner with engineering, QA and product sign-off |
| --- | --- |
| Starting state | Release candidate commit is fixed; CI and the target-like test environment are available; prior UJ results and defect list are current. |
| Test data | Release commit SHA, workflow run links, environment/version and selected journey evidence. |
| Manual scope | Manual test covers the successful end-to-end outcome only. Validation, permissions, security, failure and boundary cases are covered by Playwright and other automated checks. |

## Journey steps

| # | Action | Expected result / evidence |
| --- | --- | --- |
| 1 | Record the release commit, version and target environment. | The candidate under test is unambiguous. |
| 2 | Review the required GitHub workflow runs for that commit. | Build, automated tests, CodeQL, dependency/security and secret-scanning checks are green. |
| 3 | Confirm required environment configuration and secrets are present. | The application starts healthy and outbound test integrations work. |
| 4 | Apply the release migrations to the target-like environment. | Migrations complete and application health remains good. |
| 5 | Run the agreed critical happy-path user journeys for the release. | Every selected journey passes against the same release candidate. |
| 6 | Attach workflow and journey evidence and obtain release sign-off. | Product, engineering and QA record a clear go decision. |

## Completion checks

Record a defect only if this successful journey cannot be completed or its final business outcome is incorrect.

## Execution record

| Overall result | Pass / Fail / Blocked | Tester |  |
| --- | --- | --- | --- |
| Execution date |  | Evidence / defect links |  |